Building JARVIS

A personal AI assistant, built from nothing

Complete build report

Every step, command, decision and failure — start to finish

Project project-beastt (assistant name: JARVIS) Owner klingesh Branch feat/beastt-ai-companion Period 27 Jul 2026 04:52 to 31 Jul 2026 15:11 Commits 46 Python 8,815 lines across 55 files Report 31 July 2026, 15:39

Written by Kiro, working with Lingaa.

# Contents

1.  What JARVIS is

2.  Technology used

3.  How it was built, phase by phase

4.  Problems we hit, and how they were fixed

5.  Architecture

6.  Command reference

7.  Configuration reference

8.  Things deliberately not built

9.  Commit history

10.  Project statistics

11.  Where it could go next

# 1.  What JARVIS is

JARVIS is a personal AI assistant that runs entirely on one Windows laptop. It has no cloud dependency for its intelligence, costs nothing to operate, and keeps every conversation on the machine it runs on. It began as a single idea — "an AI assistant like JARVIS in Iron Man" — and grew, one request at a time, into the system described in this report.

The finished assistant can be reached in four different ways, and the same capabilities are available through each:

A browser chat interface with multiple saved conversations.

A text conversation in the terminal.

A spoken conversation using the microphone and speakers.

A wake-word standby mode: it idles silently until called by name.

## What it can do

| Capability | Detail |
| --- | --- |
| Conversation | Local language model, warm personality, remembers the thread |
| Long-term memory | Remembers facts about its owner across sessions |
| Speech | Speaks replies aloud and transcribes speech offline |
| Wake word | Answers to its name; runs invisibly in the background |
| Web search | Answers questions about current events and weather |
| Presentations | Designed .pptx decks: seven layouts, chosen palette, photographs |
| Documents | Word reports and Excel workbooks with enforced typography |
| Co-editing | Refines a document conversationally, edit by edit |
| Reading | Extracts and summarises PDF, Word, Excel and PowerPoint files |
| GitHub | Pushes what it creates; clones and reads repositories |
| Code | Writes scripts and scaffolds five kinds of project |
| Commands | Runs vetted shell commands, refusing destructive ones |
| Self-maintenance | Diagnoses and repairs its own environment; updates its code |
| Attachments | Answers questions about files dropped into a chat |

# 2.  Technology used

The guiding constraint throughout was that everything should be free, run locally, and add as few dependencies as possible. Several design choices in this report follow directly from that.

## Languages and formats

| Language / format | Where it is used | Why |
| --- | --- | --- |
| Python 3.14 | Everything server-side: the assistant, all skills, the web server | Best ecosystem for AI, audio and Office file generation |
| JSON | Model output for documents and code; chat transcripts; memory; config state | Structured, parseable, and Ollama can constrain output to it |
| HTML | The chat interface's page structure | Native to the browser |
| CSS | The interface's dark theme and layout | No framework needed |
| JavaScript | Interface behaviour: messaging, uploads, repo picker | Vanilla, so there is no build step |
| Markdown | README and documentation | Renders on GitHub |
| VBScript | A four-line launcher that starts the assistant hidden at login | The only reliable way to start a process with no window on Windows |
| Regular expressions | Intent detection in every skill | Deterministic routing, so common requests never depend on the model |

## Runtime and models

| Component | Choice | Notes |
| --- | --- | --- |
| Language model runner | Ollama | Local HTTP server; no API key |
| Model | llama3.2 (3B), later llama3.1:8b | 8B chosen for better accuracy |
| Speech to text | OpenAI Whisper (offline) | tiny for standby, small for conversation |
| Text to speech | pyttsx3 | Uses the voices already in Windows |
| Microphone | sounddevice | Bundles its own audio engine — no compiler needed |
| Voice recognition | Resemblyzer | Optional; later made off by default |

## Python libraries

| Library | Purpose |
| --- | --- |
| requests | Ollama API, GitHub API, web search, image download |
| python-dotenv | Reads settings from the .env file |
| python-pptx | Builds PowerPoint files shape by shape |
| python-docx | Builds and reads Word documents |
| openpyxl | Builds and reads Excel workbooks |
| pypdf | Extracts text from PDFs |
| openai-whisper | Offline speech recognition |
| sounddevice | Microphone capture |
| pyttsx3 | Speech output |
| Standard library only | Web server, JSON, threading, subprocess, base64, regex |

## Services

GitHub REST API — pushing files, listing and reading repositories.

DuckDuckGo — web search, with no API key required.

Openverse — openly licensed photographs for presentations, filtered to licences permitting commercial use and modification.

# 3.  How it was built, phase by phase

The project was not planned up front. Each phase began with a request, and the design followed from it. This is the order things actually happened in.

## Phase 1 — The foundation

"Build an AI assistant like JARVIS from Iron Man."

Chose Python, a local model through Ollama, and a modular design so capabilities could be added without disturbing what already worked.

Built the brain layer as an interface with two implementations: one talking to Ollama, and a rule-based fallback so the assistant still starts before a model is installed.

Added a personality module — a system prompt written to make it a friend rather than a tool — plus rolling conversation memory and a pluggable skill system.

Commands run:

pip install -r requirements.txt ollama pull llama3.2 python main.py

Outcome: Working text conversation on a free local model.

## Phase 2 — Giving it a voice

"I want both text and voice."

Added speech output with pyttsx3 and speech recognition with Whisper.

PyAudio would not install (see problem 1), so microphone capture was rewritten around sounddevice, which needs no compiler.

Added ambient-calibrated voice detection so recording starts when speech begins and stops after a pause.

Commands run:

pip install pyttsx3 pip install sounddevice openai-whisper python main.py --voice

Outcome: Full spoken conversation, entirely offline.

## Phase 3 — Live information

"It said it couldn't tell me the news."

Added web search with two backends: the ddgs library when present, and a dependency-free DuckDuckGo fallback using requests.

The assistant detects when a question needs current information, searches, and summarises the results in its own voice rather than listing links.

Commands run:

python main.py --text

Outcome: Questions about news, weather and current events answered from the web.

## Phase 4 — Listening properly

"It transcribes every sound — even me drinking."

Required sustained speech before recording, so brief noises no longer trigger it.

Filtered transcriptions using Whisper's own confidence scores, discarding output the model itself doubted was speech.

Added optional speaker verification. A fixed similarity threshold proved unreliable (problem 6), so it was rebuilt around cohort scoring — and eventually made off by default.

Commands run:

pip install librosa pip install --no-deps resemblyzer python main.py --enroll python main.py --enroll-other

Outcome: Reacts to speech, not noise. Voice locking available but not encouraged.

## Phase 5 — Memory

"How about long-term memory?"

Built a persistent fact store with keyword-based recall, so only relevant memories are loaded into each reply.

Two ways of learning: explicit ("remember that I love photography") and automatic — at the end of a conversation the transcript is handed back to the model to distil durable facts.

Full user control: recite, forget one thing, or forget everything.

Commands run:

python main.py --text

Outcome: The assistant now starts each session already knowing its owner.

## Phase 6 — Wake word and always-on

"I want to call its name, like Hey Google."

Added a standby loop that idles on the fast tiny Whisper model and switches to the larger one for conversation.

Fuzzy wake-word matching, since transcription spells a name differently each time — while rejecting lookalike words.

Made it start with Windows and run with no console window, using a hidden VBScript launcher and a supervised service mode that logs to file and restarts itself after a failure.

Commands run:

python main.py --wake python main.py --install-startup python main.py --status

Outcome: An assistant that is simply always there.

## Phase 7 — Renaming to JARVIS

"Can we call it Jarvis? It's easier to say."

Rather than hard-coding a new name, the name became a single configuration value that drives the banner, the introduction, and — importantly — what the assistant answers to.

Wake words are derived from the name, including likely mishearings.

Commands run:

notepad .env

Outcome: Renaming is now one line of configuration, and recognition improved.

## Phase 8 — Making documents

"I give an idea and it makes a PPT, Word, Excel."

Split generation in two: the model writes only content, as JSON, while separate code owns all layout. A weak model can therefore produce a thin document, but never a corrupt file.

Added GitHub integration to push what it creates, deliberately limited to single-file writes inside one folder — no deletions, no history rewriting.

Commands run:

pip install -r requirements-docs.txt python main.py --text

Outcome: Real .pptx, .docx and .xlsx files, pushed to GitHub on request.

## Phase 9 — Making them good

"The PPTs were bland. And I want to choose the repo."

Abandoned Office's stock layouts. Slides are now composed shape by shape: 16:9, full-bleed title, generated agenda, coloured header bands, two-column bullets, takeaway panels, footers with slide numbers.

Added seven layouts — bullets, image, comparison, statistic, quote, timeline and divider — which the model chooses between per slide.

Delegated the colour scheme to the model, with validation and a luminance check so a pale choice can never make text unreadable.

Presentations gained photographs from Openverse, with attribution written into the speaker notes and a credits slide, as the licences require.

Typography rules were fixed as requested: reports are always Times New Roman; other Word documents use Times New Roman or SF Pro.

Pushing now asks which repository, understanding an answer by name, number or position.

Commands run:

python update.py python main.py --text

Outcome: Presentations that look designed rather than generated.

## Phase 10 — Working together on a document

"I want Jarvis to work with me, not just hand me a file."

Creating a document now opens a working session that holds the content, theme and file path, so follow-up instructions revise that document instead of starting over.

Common edits — add, remove, shorten, retitle, restyle — are applied deterministically without involving the model, which is what makes them reliable on a small local model.

Colour changes are parsed directly from the request, so an exact hex code is always honoured.

Commands run:

python main.py --text

Outcome: Documents are shaped conversationally, one edit at a time.

## Phase 11 — Code, projects and commands

"Add HTML, coding, project layouts, commands, cloning repos."

Added single-file code generation and five fixed project scaffolds (CLI, package, Flask, FastAPI, static site), so project structure is always valid.

Added command execution behind a three-tier policy: destructive operations refused outright, a small read-only allowlist run immediately, everything else confirmed first — and every command confirmed in voice mode, where a misheard word must never execute.

Added repository cloning that authenticates for the clone only, then rewrites the remote so no token is left on disk.

Commands run:

notepad .env python main.py --text

Outcome: The assistant writes code, scaffolds projects, and runs vetted commands.

## Phase 12 — Looking after itself, and reading

"Jarvis fixes its own errors, updates itself, and reads documents."

Built self-diagnosis with deterministic repairs: install a missing package, start Ollama, pull the model, create folders, reset a corrupt memory file. Failures are logged so they can be discussed later.

Deliberately excluded self-modifying code — see section 8.

Added self-updating from GitHub, keeping a backup of every replaced file so an update can be rolled back.

Added readers for PDF, Word, Excel, PowerPoint, CSV, JSON and text, so documents in a repository can be found by fuzzy name and summarised.

Commands run:

pip install pypdf python main.py --text

Outcome: It maintains itself, and can read the documents it and others produce.

## Phase 13 — A proper chat interface

"I want a UI like you, GPT or Claude — with separate chats."

Built a local web interface on Python's standard-library HTTP server, so nothing extra had to be installed. It binds to loopback only.

Each conversation has its own context and is saved to disk; reopening a thread replays its transcript so context survives a restart.

Added file attachments (uploaded as base64, since the standard library's multipart parser has been removed in Python 3.13+), per-chat repository linking, and chat renaming.

Commands run:

python update.py python main.py --ui

Outcome: A chat application, running on the user's own machine.

# 4.  Problems we hit, and how they were fixed

Most of the work in this project was diagnosis. The failures below are worth recording because several were subtle, and a few were caused by the tooling rather than the code.

### Problem 1 — PyAudio would not install

Microsoft Visual C++ 14.0 or greater is required

Symptom

Cause: PyAudio has no prebuilt package for Python 3.14, so pip tried to compile it.

Fix: Replaced it with sounddevice, which bundles its own audio engine.

### Problem 2 — Nothing from a batch install was installed

No module named 'whisper'

Symptom

Cause: pip is all-or-nothing: because PyAudio failed, none of the other packages in the same command were installed, even though they downloaded fine.

Fix: Installed the working packages on their own.

### Problem 3 — webrtcvad would not install

Microsoft Visual C++ 14.0 or greater is required

Symptom

Cause: Resemblyzer depends on it, and it also needs a compiler.

Fix: Registered a small no-op stand-in for it, since the part of Resemblyzer that uses it is never called, and installed with --no-deps.

### Problem 4 — Comments pasted into the terminal

'listen' is not recognized as an internal or external command

Symptom

Cause: Windows cmd has no # comment syntax, so explanatory text pasted with a command was treated as another command.

Fix: Stopped putting comments on the same line as commands.

### Problem 5 — Text mode always started in voice mode

It went into voice mode when I only wanted to type

Symptom

Cause: BEASTT_VOICE=on in .env silently overrode the intent of the command.

Fix: Added a --text flag that always wins over the configuration file.

### Problem 6 — The voice lock accepted the wrong person

Friend's voice scored 0.74; owner's own voice scored 0.78-0.82

Symptom

Cause: A single absolute similarity threshold cannot separate two similar voices: the ranges overlap, so tuning the cut-off only traded one error for another.

Fix: Rebuilt it as cohort scoring — asking whether a voice matches the owner more closely than any known other person — which removed the ambiguity.

### Problem 7 — The cohort silently disappeared

Voice lock ON -- but accuracy is much better if you also run --enroll-other

Symptom

Cause: A legacy .npy path in .env shadowed the newer .npz file holding the cohort, so verification quietly fell back to the unreliable threshold.

Fix: The loader now prefers the newer file, and the whole feature was made optional with an escape hatch, because a misjudgement makes the assistant ignore its owner entirely.

### Problem 8 — It answered ordinary sentences with the time

"...most of the time..." -> "It's 4:43 PM right now."

Symptom

Cause: The time skill's pattern matched the bare word "time" anywhere in a sentence, hijacking normal conversation.

Fix: Anchored the time, date and identity patterns to the whole utterance.

### Problem 9 — The background service never ran

no log yet -- the background service has not run

Symptom

Cause: Installing an autostart entry only takes effect at the next login; nothing had actually been started.

Fix: Made installation launch it immediately, and reported clearly how to verify.

### Problem 10 — Diagnostics could not see the running service

Background BEASTT running: NO (while it was in fact running)

Symptom

Cause: The check used wmic, which has been removed from current Windows builds.

Fix: Switched to a PID file written by the service, validated with tasklist, falling back to a PowerShell query.

### Problem 11 — Logs and data went missing

(no log at all, anywhere)

Symptom

Cause: Windows can start a hidden process from system32, so every relative path resolved somewhere unexpected.

Fix: Anchored all data paths to the project folder and loaded .env by absolute path.

### Problem 12 — A missing file broke everything, silently

ModuleNotFoundError: No module named 'beastt.notify'

Symptom

Cause: Updating file-by-file with curl had skipped one file. The service crashed on import — before logging started — so there was no process, no log, and no error message.

Fix: Wrote update.py, which fetches the whole file list from GitHub so a partial update is impossible.

### Problem 13 — Choosing "text" appeared to hang

(silence after answering "text")

Symptom

Cause: It had switched to keyboard input without saying so, and in background mode there was no window to type into.

Fix: It now confirms the choice aloud and opens a console window when headless.

### Problem 14 — mkdir was not found

I couldn't find 'mkdir' on this system

Symptom

Cause: Commands are deliberately run without a shell, and mkdir, dir, echo and type are built into cmd.exe rather than being programs.

Fix: Implemented those built-ins directly in Python, preserving the no-shell safety property.

### Problem 15 — File paths could escape the project

ls /etc listed the project folder instead of refusing

Symptom

Cause: A Windows switch pattern (/s, /q) also matched POSIX paths like /etc, so they were skipped as if they were flags.

Fix: Tightened flag detection and confined every file argument to the project folder.

### Problem 16 — Document generation stopped working

I couldn't put together good content for that PowerPoint presentation

Symptom

Cause: Layout guidance added to the prompt contained literal JSON braces, and the prompt is built with str.format — so it raised KeyError before the model was ever called. The generic error handler made a crash look like a quality problem.

Fix: Described the fields without braces, and made failures report their real cause.

### Problem 17 — Edits to documents kept failing

I couldn't work out how to apply that change

Symptom

Cause: Three causes at once: Ollama's default context window truncated the reply, JSON mode was not being used, and the model was being asked to rewrite an entire deck to add one slide.

Fix: Enabled constrained JSON decoding, raised the context window, and added targeted edits that generate only the new slide.

### Problem 18 — A blank slide, and skipped page numbers

Slide 9 was empty; numbering went 6/8 then 8/8

Symptom

Cause: The model emitted a slide with no title or content, and divider slides were counted in the total despite carrying no footer.

Fix: Discard empty slides; number only slides that display a footer.

### Problem 19 — A comparison slide with nothing in it

Two headings and no content beneath them

Symptom

Cause: The model supplied the column headings but left the point lists empty.

Fix: Fill the columns from the slide's bullets, and fall back to a bullet slide if there is nothing to compare.

### Problem 20 — An unrelated photograph

"Challenges and Opportunities" found a photo of a drilling demonstration

Symptom

Cause: The image search used the slide title verbatim, and a generic heading says nothing about the subject.

Fix: Generic headings now search on the deck's topic instead; specific ones are combined with it.

### Problem 21 — The chat interface served an error

{"error": "not found"}

Symptom

Cause: update.py only fetched .py, .txt, .md and config files — the interface's index.html, app.js and style.css were never downloaded.

Fix: Added the web file types, and made the server refuse to start with a clear message when its files are missing.

### Problem 22 — The updater could not update itself

Done: 0 added, 0 updated, 62 unchanged

Symptom

Cause: raw.githubusercontent.com caches files for several minutes, so the updater fetched a stale copy of its own fix and concluded nothing had changed.

Fix: Requests now carry a unique query string and no-cache headers.

# 5.  Architecture

The assistant is a small core with capabilities attached to it. Every capability is optional and degrades with a clear message rather than crashing, which is why the system kept working while it was being built.

Input: browser UI ¦ terminal ¦ microphone ¦ wake word ¦ Assistant (orchestrator) ¦ 1. Skills instant, deterministic answers 2. Web search when the question needs current information 3. Attachments files added to this conversation 4. Memory relevant facts recalled from disk 5. Brain the local model, given all of the above ¦ Output: text ¦ speech ¦ .pptx / .docx / .xlsx ¦ code ¦ GitHub

How a single request flows through the system

## Modules

| File | Responsibility |
| --- | --- |
| assistant.py | Orchestrates a turn: skills, search, attachments, memory, brain |
| config.py | All settings, read from environment or .env |
| personality.py | The system prompt that gives it character |
| memory.py | Short-term conversation window |
| longterm.py | Durable facts about the user, with relevance recall |
| reflect.py | Distils facts from a finished conversation |
| brain/ | Model backends: Ollama, plus a rule-based fallback |
| skills/ | Deterministic abilities, tried before the model |
| search.py | Web search with two backends |
| documents.py | Renders .pptx, .docx and .xlsx files |
| layouts.py | The seven slide designs |
| theme.py | Palettes, typography rules and contrast safety |
| docgen.py | Prompts the model for document content and validates it |
| workshop.py | Holds a document being edited conversationally |
| images.py | Openly licensed photographs, with attribution |
| readers.py | Text extraction from PDF, Word, Excel, PowerPoint and more |
| code.py | Code generation and project scaffolds |
| shell.py | Vetted command execution |
| github_client.py | GitHub REST API |
| git_ops.py | Cloning and pulling repositories |
| voice/ | Speech output, speech recognition, speaker verification |
| wake.py | Wake-word detection |
| service.py | Supervised background operation |
| autostart.py | Starting hidden at login |
| selfheal.py | Diagnosis and deterministic repair |
| selfupdate.py | Updating its own code, with rollback |
| status.py | The health report |
| webui/ | The chat interface: server, storage and front end |
| cli.py | Every way of starting it |

# 6.  Command reference

## Starting it

| Command | What it does |
| --- | --- |
| python main.py --ui | Chat interface in the browser |
| python main.py --text | Text conversation in the terminal |
| python main.py --voice | Spoken conversation |
| python main.py --wake | Standby: waits to be called by name |
| python main.py --install-startup | Start hidden with Windows |
| python main.py --uninstall-startup | Stop starting with Windows |
| python main.py --status | Health and configuration report |
| python update.py | Fetch the latest code |

## Things to say to it

| Say this | Result |
| --- | --- |
| make a ppt about renewable energy | A designed presentation |
| add a slide about costs | Edits the open document |
| use the timeline layout for slide 3 | Changes one slide's layout |
| make it navy / use #6B21A8 | Restyles it exactly |
| push it to github | Asks which repository, then uploads |
| what documents are in project-beastt | Lists readable files |
| read the renewable energy ppt | Summarises it |
| write a python script that renames files | Writes and saves code |
| create a flask project called notes-api | Scaffolds a project |
| run git status | Runs a vetted command |
| clone my notes repo | Clones it locally |
| remember that I love photography | Stores it permanently |
| what do you know about me | Recites what it remembers |
| check yourself / fix yourself | Diagnoses and repairs |
| are you up to date / update yourself | Updates its own code |
| what went wrong | Explains recent failures |

# 7.  Configuration reference

All settings live in .env in the project folder. Every one is optional.

| Setting | Default | Purpose |
| --- | --- | --- |
| BEASTT_NAME | JARVIS | Its name, and what it answers to |
| BEASTT_USER_NAME | friend | What it calls you |
| BEASTT_MODEL | llama3.2 | Which local model to use |
| BEASTT_OLLAMA_URL | localhost:11434 | Where Ollama is listening |
| BEASTT_TIMEOUT | 300 | Seconds allowed for a model reply |
| BEASTT_VOICE | off | Speak and listen |
| BEASTT_TTS_RATE | 175 | Speaking speed |
| BEASTT_STT_MODEL | base | Whisper size for conversation |
| BEASTT_WAKE_MODEL | tiny | Whisper size while idling |
| BEASTT_ON_WAKE | ask | After waking: ask, voice or text |
| BEASTT_MEMORY | on | Long-term memory |
| BEASTT_SEARCH | on | Web search |
| BEASTT_DOCUMENTS | on | Document generation |
| BEASTT_DOC_THEME | navy | Fallback palette |
| BEASTT_IMAGES | on | Photographs in presentations |
| BEASTT_GITHUB_TOKEN | (unset) | Personal access token, repo scope |
| BEASTT_GITHUB_REPO | (unset) | Default repository |
| BEASTT_GITHUB_ASK | on | Ask which repository each time |
| BEASTT_CODE | on | Code and project scaffolds |
| BEASTT_SHELL | off | Running commands |
| BEASTT_MY_VOICE_ONLY | off | Voice lock (advanced) |
| BEASTT_DEBUG | off | Print raw model replies |

# 8.  Things deliberately not built

A few requests were met partially, on purpose. Recording why matters as much as recording what was built.

## Self-modifying code

The request was for JARVIS to fix its own errors. It diagnoses problems and repairs its environment, but it cannot edit its own source. A model rewriting the files it is running from can break the assistant irrecoverably, and without review there would be no record of what changed. Faults needing a code change are therefore reported, with the traceback, for a person to fix.

## Unrestricted command execution

Command execution is off by default and gated in three tiers. Deletion, formatting, shutdown, registry edits, privilege escalation, force pushes and piping downloads into a shell are refused and cannot be confirmed past. Commands never run through a shell, so chaining cannot smuggle in extra work. This reduces the obvious hazards; it is not a sandbox, which is why the feature stays opt-in.

## Speaker verification as a default

It works, but the failure mode is bad: when it misjudges, the assistant stops responding to its owner, silently. The wake word is already an effective gate, so the voice lock became an advanced option with a documented escape hatch.

## A network-exposed interface

The chat interface has no authentication, so it binds to loopback only. Exposing it would put document generation, code execution and GitHub access behind an open port.

# 9.  Commit history

46 commits, in order. Entries adding .pptx files are presentations JARVIS generated and pushed itself.

| Commit | When | Description |
| --- | --- | --- |
| 9c12312 | 27 Jul 2026 04:52 | feat: BEASTT — JARVIS-inspired AI companion (voice + text, local LLM) |
| 9cd165f | 27 Jul 2026 18:54 | fix(voice): use sounddevice + Whisper for STT instead of PyAudio |
| 0e94c5d | 28 Jul 2026 05:34 | fix(cli): robust goodbye detection tolerant of punctuation |
| c66e181 | 28 Jul 2026 05:46 | feat(search): give BEASTT live web search |
| bc15cd6 | 28 Jul 2026 11:32 | feat(voice): noise-robust listening + owner voice recognition |
| 8b6a69f | 28 Jul 2026 11:52 | fix(voice): stub webrtcvad so speaker recognition installs without a compiler |
| 3ff6019 | 28 Jul 2026 12:04 | fix(voice): volume-normalize voiceprints + stricter threshold + show match sco |
| 20f3b2b | 28 Jul 2026 12:12 | fix(voice): trim silence before embedding to boost speaker separation |
| 9c5ba5c | 30 Jul 2026 03:24 | fix(voice): cohort-based speaker verification to reject similar voices |
| 2e8eb49 | 30 Jul 2026 03:24 | docs: document speaker margin + npz voiceprint path in .env.example |
| 0505b92 | 30 Jul 2026 04:58 | docs: update README for voice, web search, and voice lock |
| f15de36 | 30 Jul 2026 05:02 | feat(memory): long-term memory so BEASTT remembers you across sessions |
| d54201b | 30 Jul 2026 05:21 | feat(cli): add --text flag to force text-only chat |
| 7baa6ab | 30 Jul 2026 11:17 | fix(skills): anchor time/date/identity patterns to the whole utterance |
| c9cbc89 | 30 Jul 2026 12:02 | feat(wake): standby mode -- idle until called, then pick voice or text |
| b5ce1b2 | 30 Jul 2026 12:11 | feat(service): always-on background mode with Windows autostart |
| 978b7a4 | 30 Jul 2026 12:22 | feat(cli): add --status diagnostics for headless operation |
| 730d15e | 30 Jul 2026 12:25 | feat(autostart): launch the background service immediately on install |
| 105de19 | 30 Jul 2026 12:30 | fix(service): project-anchored paths, PID file, and wmic-free process detectio |
| 670a0d1 | 30 Jul 2026 12:45 | feat: add update.py to sync all files from GitHub in one step |
| fdc77b2 | 30 Jul 2026 12:54 | fix(wake): confirm the chosen mode aloud and give text chat a window |
| 57757fe | 30 Jul 2026 12:59 | feat: make the assistant name configurable and default to JARVIS |
| fa37031 | 30 Jul 2026 13:04 | feat(status): show the assistant name, wake words, and .env location |
| 375b7a5 | 30 Jul 2026 13:11 | fix(voice): surface silent rejections and stop losing the imposter cohort |
| 6161f3d | 30 Jul 2026 13:31 | fix(voice): make the voice lock clearly optional and add an escape hatch |
| afbd0f1 | 31 Jul 2026 09:45 | feat: generate Office documents and push them to GitHub |
| 8e06ddc | 31 Jul 2026 15:27 | Add Renewable_Energy_20260731_1527.pptx (generated by Jarvis) |
| 3fe2c9a | 31 Jul 2026 15:31 | Add Unlocking_AI_s_Potential_in_Business_20260731_1529.pptx (generated by Jarv |
| 89c32aa | 31 Jul 2026 10:07 | feat(docs): designed presentation template and interactive repo choice |
| ce10ce1 | 31 Jul 2026 15:43 | Add Accelerating_Renewable_Energy_20260731_1543.pptx (generated by Jarvis) |
| 2af673f | 31 Jul 2026 10:20 | feat(docs): AI-chosen design and collaborative revision sessions |
| e0b1512 | 31 Jul 2026 10:31 | fix(docs): make document edits work reliably on a local 8B model |
| 830397d | 31 Jul 2026 16:10 | Add Renewable_Energy_The_Future_is_Now_20260731_1607.pptx (generated by Jarvis |
| 62b73b8 | 31 Jul 2026 10:51 | feat(docs): slide layouts, licensed images, and typography rules |
| dde53a3 | 31 Jul 2026 11:16 | fix(docs): repair document generation broken by literal braces in the prompt |
| c87abf4 | 31 Jul 2026 16:53 | Add The_Future_of_Renewable_Energy_20260731_1653.pptx (generated by Jarvis) |
| 7468676 | 31 Jul 2026 11:27 | fix(docs): drop blank slides, fix footer numbering, guarantee some imagery |
| 35a2d2b | 31 Jul 2026 17:05 | Add Renewable_Energy_A_Sustainable_Future_20260731_1705.pptx (generated by Jar |
| 12515db | 31 Jul 2026 11:39 | fix(docs): repair empty comparison columns, stray stat bullet, off-topic image |
| 2f423f0 | 31 Jul 2026 11:49 | feat: write code, scaffold projects, clone repos, and run vetted commands |
| df20c98 | 31 Jul 2026 12:11 | fix(shell): support shell built-ins and confine file paths to the project |
| 2140f62 | 31 Jul 2026 13:08 | feat: self-diagnosis and repair, self-update, and reading documents |
| 8a44c4b | 31 Jul 2026 14:30 | feat(ui): browser chat interface with multiple conversations |
| 4547e3a | 31 Jul 2026 14:51 | fix(update): fetch web assets, and explain a missing interface file |
| d918aff | 31 Jul 2026 14:54 | fix(update): bypass the raw.githubusercontent CDN cache |
| fb83730 | 31 Jul 2026 15:11 | feat(ui): file attachments, linked repositories, and renaming chats |

# 10.  Project statistics

| Measure | Value |
| --- | --- |
| Python files | 55 |
| Lines of Python | 8,815 |
| Front-end code | 763 lines (HTML, CSS, JavaScript) |
| Skills | 10 deterministic abilities |
| Slide layouts | 7 |
| Project scaffolds | 5 |
| Readable file formats | 20+ |
| Commits | 46 |
| Problems diagnosed and fixed | 22 |
| Ways to interact | 4 (browser, terminal, voice, wake word) |
| Cost to run | Nothing |
| Data leaving the machine | Only web searches and GitHub, when asked |

## Largest modules

| File | Lines |
| --- | --- |
| beastt/cli.py | 506 |
| beastt/docgen.py | 484 |
| beastt/documents.py | 439 |
| beastt/workshop.py | 418 |
| beastt/layouts.py | 410 |
| beastt/webui/server.py | 340 |
| beastt/code.py | 305 |
| beastt/selfheal.py | 303 |
| beastt/shell.py | 281 |
| beastt/skills/read_skill.py | 277 |
| beastt/assistant.py | 264 |
| beastt/selfupdate.py | 247 |

# 11.  Where it could go next

Streaming replies in the interface, so words appear as the model produces them. The brain layer already supports streaming.

Native charts in presentations — editable bar and pie charts built from described data, which is the clearest remaining gap in the decks.

Editing existing code: "add error handling to that script".

A better voice, replacing the built-in Windows one with a neural engine such as Piper.

Reminders and timers.

Persisting the document workshop, so an unfinished document can be picked up in a later session.

JARVIS began as a sentence — an assistant like the one in the films — and became a system with four interfaces, a memory, a designer's eye for a slide, and the good sense to refuse a dangerous command. It runs on one laptop, for nothing, and it knows who it is talking to.